# Claude Cowork · Project Kickoff Playbook — Web App

A self-contained brief to hand to Claude Cowork at the start of an authenticated web-application (SaaS / dashboard) project. Attach it, then say: “Read this playbook and run the kickoff.”  —  Snapshot June 2026 (re-verify per Section 1). Version 2: hardened from a live Cowork + Claude Code build.

# What’s new in v2 (folded back from a live build)

The original playbook set up the stage well but assumed its own stack and a dark-mode brand. A real build surfaced gaps. v2 adds:

- Section 0 — Precedence: when the project ships its own build spec / CLAUDE.md / design.md, those win over this playbook’s stack and tokens. The playbook is the craft bar and process, not a frozen stack.

- Section 6 — The build loop: a CPRD-ready backlog as the work queue, and a per-story copy-paste handoff from Cowork to Claude Code, with hybrid PRD depth.

- Section 7 — Repo, git & CI gotchas that cost real time: one repo per app, multi-account gh auth, the workflow OAuth scope, the push-to-main guard.

- Section 8 — Local dev ergonomics: fixed ports per app (and the macOS AirPlay 5000/7000 trap).

- AI-native add-ons threaded through Sections 2, 4 and 9 for agentic products (capture fidelity, memory, propose-approve-audit, per-tenant isolation).

# 0 · Precedence — the project’s spec and brand win

NEW  Resolve context in this order before you scaffold anything. Higher wins, and say in one line when you override a default.

- The project’s own build spec, CLAUDE.md, design.md, and project instructions — source of truth for stack, data model, design tokens, and non-negotiables.

- This playbook’s process, craft bar, and definition of done.

- This playbook’s and any persona’s generic defaults (framework, ORM, auth, tokens) — fallback only.

Why this matters: the defaults here (dark-mode-first, Inter/Geist, indigo accent, and any ORM/auth/queue suggestion) are a starting point. If the project specifies Prisma over Drizzle, Auth.js over Clerk, BullMQ over Inngest, or a light paper field with its own accent, the project wins. Keep the playbook’s principles (org-scoping, server-validated authZ, structured AI output, named jobs, idempotent inserts, state completeness) — they are stack-agnostic — and map them onto whatever stack the project chose.

# 1 · Time-proofing — verify before you build

This playbook was written June 2026. Frameworks, Claude skills, model names, design tools, and platform rules change fast. Before scaffolding, run the re-verification pass. If newer official guidance contradicts this document, the newer guidance wins.

### Standing instruction to Cowork (do this first, do not skip)

- Check the source-of-truth list below for changes since June 2026.

- Note anything that changed — framework majors, new/renamed skills, model names, WCAG / store-rule updates.

- Tell the user what changed in one short summary, then adapt the steps.

- Only then begin Section 2.

### Source of truth — check every kickoff

- Claude, skills & models: code.claude.com/docs (setup, settings, skills, hooks, MCP, changelog); claude.com/blog (new skills, e.g. Frontend Design); docs.claude.com + support.claude.com (current model names and limits — never assume versions from memory); ui.shadcn.com/docs/skills.

- Design references (steal the bar, not the pixels): mobbin.com, refero.design, awwwards.com, godly.website.

- Platform & standards: w3.org/WAI (confirm current WCAG version, was 2.2), OWASP Top 10, web.dev performance budgets.

- Benchmarks — open and study directly: linear.app, harvey.ai, hebbia.com, sanalabs.com, legora.com, devrev.ai, v0.app / v7labs.com. Note what makes each feel expensive, then aim there.

# 2 · Environment & skills to install

Install the core stack first (same for every project type), then the type-specific tools. Re-check names against Section 1 — skills get added and renamed often.

### Core — every project

- Frontend Design skill (Anthropic, official) — forces a deliberate aesthetic before any code and bans AI-slop signatures. Highest-leverage install for design quality.

- shadcn skills + shadcn registry MCP — project-aware knowledge of installed components, alias paths, Tailwind setup; read components.json on connect.

- Shadcnblocks skill — 2,500+ pre-built blocks for fast, consistent composition of heroes, dashboards, tables, flows.

- web-artifacts-builder skill — scaffolds React + Tailwind + shadcn quickly for prototypes/previews.

- Accessibility-review + design-critique skills — run as a gate before “done.”

- docx / pptx / xlsx skills — the deliverables around the build: specs, launch decks, data pulls.

### Connectors / MCP

- GitHub MCP (repo, branches, PRs); Figma MCP (tokens, frames, handoff); Linear MCP (planning, issues); shadcn registry MCP (critical — compose tables/forms/dialogs/command palettes from real components); Playwright skill/MCP (E2E on auth + data flows); Database + Sentry MCP (schema-aware queries, error monitoring).

### AI-native / agentic add-on (only if the product has agents)

NEW  If the product proposes or takes actions on the user’s behalf, treat the intelligence layer as the moat and add: a thin agent runtime (tool-use loop) with persisted traces; structured-output validation (a schema is the contract); a background queue with named steps; and an immutable audit/event log. See Sections 4 and 9.

### Anti-slop guardrail (put this in CLAUDE.md too)

- Ban the generic AI look: no purple gradient on white, no center-everything template, no emoji-as-icons, no drop-shadow-on-everything, no default font with no intent.

- Commit to one deliberate type choice and one accent color. Every screen ships real empty, loading, and error states.

# 3 · The design DNA — non-negotiable (craft bar, not literal tokens)

Target the family of Linear, Harvey, Hebbia, Sana, Legora, DevRev, v0/V7. The common thread is a standard of craft — restraint, typographic hierarchy, real density with air, a designed theme — not a look you copy. If the project has its own design.md/brand, that brand wins; what is non-negotiable is the craft, not the hex values.

### Seven principles

- Restraint over decoration — one accent as a signal (status, focus, primary action), never as paint. Near-monochrome surfaces.

- Typography is the interface — hierarchy from weight and size, not color or boxes. Intentional weights, tight tracking on headings.

- Density with air — high information density, but generous line-height and a consistent 4px rhythm keep it breathable.

- Theme is designed, not inverted — a true near-black canvas (not #000) for dark, or a deliberate paper field for light; elevation via surface steps and 1px hairlines, not heavy shadows.

- Motion is functional — 120–240ms, custom easing; transitions clarify state. No decorative bounce. Honor prefers-reduced-motion.

- Make the complex feel effortless (Harvey) — remove friction; keyboard-first; a command palette where it fits.

- Design with intention (Harvey) — where trust matters, show the reasoning: citations, sources, a visible paper trail.

### Starter token system (adapt to the brand — never hardcode)

| Token | Value (dark · light) | Notes |
| --- | --- | --- |
| Font | Inter Variable / Geist | One family. Optional quality serif for editorial headings. |
| Type scale (px) | 12 · 13 · 14 · 16 · 20 · 24 · 32 · 48 | Body 14–16. Headings tracking −0.01 to −0.02em. |
| Weights | 400 · 510 · 590 · 680 | Hierarchy via weight, Linear-style. |
| Spacing base | 4px grid (4·8·12·16·24·32·48·64) | Everything snaps to it. |
| Radius | 6–8 controls · 10–12 cards · full pills | Consistent, restrained. |
| Canvas | #08090A · #FFFFFF | Dark = near-black, never pure black. |
| Surface / elevated | #0E0F11 / #16181B · #FAFAFB / #FFFFFF | Elevation via surface steps, not shadow. |
| Border (hairline) | #1F2226 · #E6E6E8 | 1px. Borders do the work shadows would. |
| Text / muted | #EDEDEF / #9A9DA3 · #16181B / #6B7177 | Maintain ≥ 4.5:1 on body. |
| Accent (pick ONE) | Indigo #5B6CFF or acid-lime | Signal color only. |
| Motion | 120 / 180 / 240ms · cubic-bezier(.2,0,0,1) | Spring for overlays; reduced-motion fallback. |

### What to steal from each benchmark

| Product | Take this |
| --- | --- |
| Linear | Near-black canvas, one accent, dense variable type, keyboard-first, 150–250ms transitions. |
| Harvey | Enterprise trust: visible citations/paper-trail, domain-familiar patterns, complex made effortless. |
| Hebbia | The grid/Matrix paradigm — dense, repetitive work as a spreadsheet, not a chat bubble. |
| Sana | Clean knowledge/agent surfaces; calm light + dark; content-first layouts. |
| Legora | Refined dense tables and review workflows that still feel light. |
| DevRev | Unified workspace + command palette tying many tools into one calm surface. |
| v0 / V7 | Production-grade component craft and confident product marketing. |

### Web-app-specific design notes

- Density is the point — dense tables, command palette, keyboard shortcuts, instant transitions, optimistic updates.

- State completeness — every data view ships empty, loading (skeletons), and error states, not just the happy path.

- Trust surfaces — where the app decides or uses AI, show sources/citations and a paper trail.

# 4 · Instruction domains for a web app

### Universal domains — specify all in CLAUDE.md + path-scoped rules

- Product context; tech stack & versions (pin majors); architecture & structure; coding standards; testing; build/run/deploy commands; git & review conventions; security; accessibility target; performance budgets; design system; the never/always list (enforce critical ones with hooks).

### Web-app-specific domains

- Auth & sessions — provider/flow, session/token handling, RBAC/permissions, protected routes, multi-tenancy boundaries.

- Data layer & API — REST/GraphQL/RPC conventions, schema/ORM, migrations policy, caching/invalidation, optimistic updates.

- State management — client vs server state, the chosen library, forms + validation, data-fetching patterns.

- Component architecture — design-system usage, shared vs feature components, routing, container/presentational split.

- Real-time & async — websockets/polling/SSE, background jobs, webhooks, idempotency.

- Error handling & observability — error boundaries, logging, monitoring, feature flags, graceful degradation.

- Security (elevated) — authZ on every endpoint, input validation/sanitization, CSRF/XSS, rate limiting, audit logging, PII handling.

- Performance — code-splitting, lazy loading, bundle budgets, query/N+1 discipline, pagination/virtualization.

- Testing (elevated) — unit + integration + E2E, fixtures, CI gates.

### Multi-tenant & agent governance (AI-native products)

NEW  If the product is multi-tenant and/or agentic, add these as first-class domains:

- Per-tenant isolation — orgId on every query; one tenant’s data (and any per-tenant models) never leak into another’s. App-level scoping is primary; DB-level FK constraints are integrity gravy.

- Propose → approve → audit — agents draft; humans approve money/safety/contract actions via a state machine; every action logs inputs, output, model, confidence, approver to an immutable event log. confidence is a real field that gates autonomy, not decoration.

- Enforced guardrails as data — hard rules (never auto-place an order, never claim stock without a source, never invent a value) live as config, not prose.

- Capture fidelity first — if the product compounds on proprietary data, capture the load-bearing data in its correct shape from day one (as-built, immutable, typed). Retrofitting capture later is the top risk.

### Web-app never / always

- Never trust client-side authorization — validate on the server, every endpoint.

- Always render empty, loading, and error states for every data view.

- Always paginate or virtualize large lists; never fetch unbounded.

- Never log PII or secrets; redact in logs and error reports.

# 5 · Project setup & config

Cowork plans and owns the operational layer; Claude Code implements in the terminal. They share one project folder and one CLAUDE.md. Keep specs in the repo (/specs) so Claude Code reads them directly — never leave context only in chat.

### Files to create at kickoff

- CLAUDE.md (~<150 lines) — product context, stack, structure, commands, design DNA + tokens, never/always list. Keep it tight; push specifics into rules.

- .claude/rules/*.md — path-scoped conventions (api.md, auth.md, components.md, testing.md) that load only when relevant.

- .claude/settings.json — model, permission floor, hooks, env. Commit it; keep secrets in settings.local.json.

- Hooks (the 100% layer) — PreToolUse blocks destructive commands and pushes to main; PostToolUse auto-formats + lints on every edit. Safety-critical things go here, not in prose.

- .mcp.json — project-scoped servers: GitHub, database, Sentry, Figma, shadcn registry.

- design.md + tokens — the token system as the single source the UI reads.

- backlog.md — the ordered, CPRD-ready work queue (see Section 6).

# 6 · The build loop — backlog-driven, copy-paste handoff

NEW  This is how Cowork and Claude Code actually cooperate, proven on a real build.

- Cowork writes a CPRD-ready backlog.md — every story a row: position, epic, track, StoryID, title, priority, size, status, effort, dependencies. Build order follows the spec’s milestones; dependencies are explicit and acyclic. This is the queue.

- Per story, Cowork emits one copy-paste block for Claude Code — the literal text the user pastes: names the story + spec ref, lists every requirement, states dependencies, and ends with a stop/review gate (“stop after X and show me Y”).

- Claude Code implements one story, ships a verify script + a docs/manual-checks.md entry + clean tsc, and stops at the gate.

- The user reviews, then returns to Cowork for the next block. Approved stories commit + push.

### Hybrid PRD depth (choose per story)

- Condensed block — for mechanical stories (schemas, config/tooling, simple CRUD): dense requirements, real field/file names, the stop gate. No heavy scaffolding.

- Full CPRD PRD — for complex or moat-load-bearing stories (agent runtime, RBAC/approval/audit, search/extraction, auth/billing, the intelligence layer): the complete PRD written into /specs, implemented from the doc.

- Every block, either mode, passes a 6-point check before sending: names story + spec ref; carries every requirement; enforces the DoD; states real dependencies; flags moat-load-bearing concerns; ends with a review gate.

### Cowork ⇄ Claude Code handoff loop

- Cowork plans: research, spec, design direction → drop a brief in /specs (or a block in chat).

- Claude Code builds: implement the story, follow CLAUDE.md and design.md, stop at the gate.

- Gate: run accessibility-review + design-critique before merge on UI stories.

- Cowork wraps: release notes, launch brief, recurring reports.

# 7 · Repo, git & CI gotchas (these cost real time)

NEW  Set these up early; each one bit during a live build.

- One repo per app. Separate the product app and the marketing site into separate repos when stacks, deploy cadence, and access differ. Keep shared design tokens as a single source and sync, rather than coupling two stacks in a monorepo for a thin shared surface.

- Multi-account gh auth. If the machine has more than one GitHub account, git may push as the wrong identity (403 ‘permission denied’). Confirm the active account (gh auth status), switch with gh auth switch --user <name>, and register gh as git’s credential helper (gh auth setup-git). Remember to switch back before working on another account’s repos.

- The workflow OAuth scope. Pushing a .github/workflows/ file fails until the token has the workflow scope. Run gh auth refresh -h github.com -s workflow (interactive, opens device-code flow) before the first CI push.

- Push-to-main guard + override. A pre-push hook that blocks direct pushes to main is good discipline, but during a solo founder-driven foundation phase, gate it behind an override env (e.g. AXONA_ALLOW_MAIN_PUSH=1 git push). Switch to PR + server-side branch protection the moment a second contributor joins or you hit the first deploy.

- Scaffolding discipline. Pin versions. Use placeholders, not fakes — a stub exports a name with a comment pointing at the story that fills it in; nothing pretends to work that doesn’t. Keep each concern its own story (tokens, infra, CI are separate from the scaffold).

- Deferred-decisions log. When a story defers something (e.g. formal FK constraints to the migration pass), record it under a ‘deferred decisions’ heading in docs/manual-checks.md so it isn’t lost.

# 8 · Local dev ergonomics

NEW  Pin a fixed port per app so two dev servers never collide — a port binds to one process.

- Bake the port into each app’s dev script (e.g. next dev -p 3001) rather than relying on the default 3000; record the map (product app 3001, marketing site 3000, plus infra ports) in the README.

- Avoid 5000 and 7000 on macOS — the AirPlay Receiver listens there and causes confusing ‘address in use’ errors. Use 3001/4000 instead.

- Stand up infra with docker-compose (Postgres + pgvector, Redis, blob store) behind a .env.example; the placeholder homepage should render without the DB so you always have something to look at.

# 9 · Definition of done — the quality bar

Nothing ships until it clears this. Cowork runs it before calling a screen finished.

- Every endpoint enforces authZ server-side; orgId-scoped on every query; verified by a test.

- Empty / loading / error states exist for each data view.

- Critical flows (auth, core CRUD) covered by E2E tests in CI.

- Designed theme (light or dark per brand); 1px hairline borders, surface-step elevation; v2 tokens only (no raw hex).

- Keyboard navigable; command palette where it fits; visible focus rings.

- WCAG AA contrast and focus order pass the accessibility-review.

- No N+1 queries on hot paths; large lists virtualized/paginated; bundle within budget; route-level code-splitting.

- Passes the anti-slop guardrail and design-critique skill.

- Per story: a verify script passes, a docs/manual-checks.md entry is appended, tsc --noEmit is clean.

- For agentic products: agent trace where relevant, human-in-the-loop on gated actions, audit log captures model/confidence/approver.

One-line standard: “Could this sit inside Linear or Harvey without looking out of place? If not, keep going.”

# Appendix · Sources

- Claude Code & skills: Best practices for Claude Code (official); Skills (official); Improving frontend design through Skills (Anthropic blog); shadcn/ui Skills — registry MCP + skills.

- Design references: How We Approach Design at Harvey; Rebuilding Harvey’s Design System; Mobbin; Awwwards; Linear.

- Standards: WCAG (W3C) — confirm current version; OWASP Top 10; web.dev performance.